Halo Collar ML — Status Report

Halo × Edge Impulse × Softeq   ·   Joint status template   ·   Confidential

| Reporting period | [ from – to ] | Date | [ YYYY-MM-DD ] |
| --- | --- | --- | --- |
| Prepared by | [ name, party ] | Distribution | Halo / Edge Impulse / Softeq leads |
| Attendees | [ Vitaly, Chris, Timour, Eigor (Halo); Patrick, Ashvin (EI); Dinko, Adrian (Softeq) ] | Next review | [ YYYY-MM-DD ] |

## 1. Headline

Two-sentence summary: where we are vs. last update, and the single most important thing the team needs to know.

- [ e.g. 2-class activity model is enabled on-device and ready for client trial; two-model integration is the remaining blocker for a combined v1. ]

## 2. Progress vs. targets

| Metric | Current | Target | Status |
| --- | --- | --- | --- |
| GPS — on-device accuracy | ~90% (manual) | ~95% objective | In progress |
| Activity — on-device accuracy | Not yet measured | Objective baseline | Not started |
| Real-world accuracy (both) | Below lab, unmeasured | 80–85% (v1) | Blocked |
| [ add metric ] | [ … ] | [ … ] | [ status ] |

## 3. Status by workstream

| Workstream | Status | Owner | Update since last report |
| --- | --- | --- | --- |
| Activity model | Ready to deploy | Ashvin (EI) | 2-class model enabled on collar; awaiting client trial. |
| GPS model | In progress | Ashvin (EI) | Runs on collar ~90%; moving to objective batch testing. |
| Two-model on device | Blocked | Ashvin (EI) | SDK can't run both at once; branches ready to merge. |
| Validation & DoD | Needs definition | Patrick (EI) | No agreed method yet; video ground-truth pilot proposed. |
| Data collection | In progress | Adrian (Softeq) | Activity ~7–10h of ~20–40h target; GPS US coverage thin. |

## 4. Work & experiment log

What was tried since the last update and what it showed. Keep it factual — this is how we make iteration progress visible.

| Date | Experiment / activity | Result / learning |
| --- | --- | --- |
| [ date ] | [ e.g. replay labelled GPS batch on collar ] | [ e.g. ~90%; firmware smooths state changes ] |
| [ date ] | [ … ] | [ … ] |
| [ date ] | [ … ] | [ … ] |

## 5. Blockers & decisions needed

| Blocker / decision | Owner / decider | Needed by | Status |
| --- | --- | --- | --- |
| Two models can't run on device together | Ashvin (EI) + Eigor (Halo) | [ date ] | Blocked |
| Agree definition of 'done' + validation method | Patrick (EI) + Halo | [ date ] | Open |
| Confirm v1 goal & per-class business value | Vitaly (Halo) | [ date ] | Open |
| Parallel vs merged two-model approach | EI + Halo firmware | [ date ] | Open |
| [ add item ] | [ … ] | [ … ] | [ status ] |

## 6. Halo-side inputs tracker

The commitments the engagement depends on. Surfacing these keeps timely inputs visible.

| Required input | Owner | Due / cadence | Status |
| --- | --- | --- | --- |
| Engineering & firmware access (Eigor) | Halo | Ongoing | [ status ] |
| Representative US field data / recordings | Halo + Adrian | Ongoing | In progress |
| v1 goal & success-criteria sign-off | Vitaly (Halo) | [ date ] | Open |
| Device prototypes for on-device testing | Halo | Provided | Done |

## 7. Next steps

NOW (this week)

- [ Halo confirms v1 goal & success criteria ]

- [ Agree definition of done + validation method ]

- [ EI enables 2-class model + progresses two-model build ]

NEXT (this month)

- [ Objective on-device accuracy via labelled batches ]

- [ Roll v1 models to a small user group and measure ]

- [ Continue data collection toward targets ]